SOFTWARE ENGINEERING LAB 2
AGILE BACKLOG CREATION & SPRINT SIMULATION

Scenario #40 — Student Startup Crowdfunding Platform

# 1. Scenario Overview

The Student Startup Crowdfunding Platform enables Student Founders to create campaigns, Campaign Backers to browse and pledge to campaigns, and the Faculty Committee to verify milestones before tranche release.

# 2. Actors

| Actor | Role |
| --- | --- |
| Student Founder | Creates/manages campaigns and submits milestone evidence. |
| Campaign Backer | Browses campaigns, pledges funds, selects reward tiers, and tracks progress. |
| Faculty Committee | Reviews milestone evidence and verifies milestones before tranche release. |

# 3. Functional Requirements

| ID | Requirement |
| --- | --- |
| FR-001 | Create crowdfunding campaigns with title, description, funding goal, milestone-based tranches and reward tiers. |
| FR-002 | Collect pledges and disburse funds in tranches only after milestone verification. |
| FR-003 | Allow backers to browse campaigns, pledge, and select reward tiers. |
| FR-004 | Allow founders to submit evidence for completed milestones. |
| FR-005 | Automatically notify relevant stakeholders of important campaign, milestone and funding events. |

# 4. Non-Functional Requirements

| ID | Requirement |
| --- | --- |
| NFR-001 | PCI-DSS/tokenized payment; normal transactions ≤3 seconds; up to 500 concurrent transactions within 5 seconds. |
| NFR-002 | 99.5% availability, daily backups, and RTO ≤4 hours. |

# 5. Use Cases and Relationships

| Use Case | Purpose |
| --- | --- |
| Create Campaign | Student Founder creates a crowdfunding campaign. |
| Submit Milestone Evidence | Student Founder submits evidence for a completed milestone. |
| Manage Campaign | Student Founder manages campaign information. |
| Browse Campaigns | Campaign Backer discovers campaigns. |
| Pledge & Select Reward Tier | Campaign Backer pledges and selects a reward. |
| Track Campaign Progress | Campaign Backer monitors progress. |
| Verify Milestone & Release Tranche | Faculty Committee verifies milestone and authorizes tranche release. |
| Process Secure Payment | System processes secure payment. |

Relationships: Create Campaign «include» Process Secure Payment; Pledge & Select Reward Tier «include» Process Secure Payment; Submit Milestone Evidence «extend» Verify Milestone & Release Tranche.

# 6. Preconditions and Postconditions

| Use Case | Precondition | Postcondition |
| --- | --- | --- |
| Create Campaign | Founder authenticated; required campaign information available. | Campaign created and submitted to the applicable approval workflow. |
| Browse Campaigns | Platform available; campaigns retrievable. | Backer can view eligible campaign information. |
| Pledge & Select Reward Tier | Eligible campaign/reward selected. | Pledge recorded after successful secure payment. |
| Process Secure Payment | Valid payment details supplied. | Payment result recorded; successful payment permits pledge confirmation. |
| Submit Milestone Evidence | Active campaign has a milestone ready for evidence. | Evidence submitted for Faculty review. |
| Verify Milestone & Release Tranche | Milestone evidence submitted for review. | Verified milestone permits corresponding tranche release. |

# 7. Jira Epics

KAN-18 — Campaign Management

KAN-19 — Backer and Pledging

KAN-20 — Milestone Management

KAN-21 — Payments and Fund Release

KAN-22 — Notifications

KAN-23 — Security and Reliability

# 8. Product Backlog

| Jira Key | Backlog Item | Epic | Points | Priority |
| --- | --- | --- | --- | --- |
| KAN-6 | Create crowdfunding campaign | Campaign Management | 8 | High |
| KAN-7 | Manage crowdfunding campaign | Campaign Management | 5 | High |
| KAN-8 | Browse active campaigns | Backer and Pledging | 3 | High |
| KAN-9 | Pledge and select reward tier | Backer and Pledging | 8 | Highest |
| KAN-10 | Track campaign progress | Milestone Management | 3 | Medium |
| KAN-11 | Verify milestone and release tranche | Milestone Management | 8 | Highest |
| KAN-12 | Process secure payment | Payments and Fund Release | 8 | Highest |
| KAN-13 | Generate pledge receipt | Backer and Pledging | 3 | High |
| KAN-14 | Collect pledges and update campaign total | Payments and Fund Release | 5 | Highest |
| KAN-15 | Notify stakeholders of campaign and milestone events | Notifications | 5 | Medium |
| KAN-16 | Meet secure payment performance requirements | Security and Reliability | 8 | Highest |
| KAN-17 | Maintain platform availability and backups | Security and Reliability | 8 | High |

Total estimated backlog: 80 Story Points.

# 9. Planning Poker

Planning Poker uses independent Fibonacci estimates, discussion of differences, and team consensus. Story Points represent relative effort, complexity, risk and uncertainty.

| Story | Vote 1 | Vote 2 | Vote 3 | Vote 4 | Consensus |
| --- | --- | --- | --- | --- | --- |
| Process Secure Payment | 5 | 8 | 8 | 13 | 8 |
| Verify Milestone & Release Tranche | 5 | 8 | 8 | 13 | 8 |
| Secure Payment Performance | 5 | 8 | 8 | 13 | 8 |

# 10. Sprint 1 — Core Campaign and Pledging

Sprint Goal: Establish the core campaign-to-pledge flow. Dates: September 1–7, 2026.

| Jira Key | Story | Points |
| --- | --- | --- |
| KAN-6 | Create crowdfunding campaign | 8 |
| KAN-8 | Browse active campaigns | 3 |
| KAN-9 | Pledge and select reward tier | 8 |
| KAN-12 | Process secure payment | 8 |
| KAN-14 | Collect pledges and update campaign total | 5 |

Planned capacity: 32 Story Points.

# 11. Sprint 2 — Milestones, Notifications and Reliability

Sprint Goal: Complete milestone management, notifications and platform quality requirements. Dates: September 8–14, 2026.

| Jira Key | Story | Points |
| --- | --- | --- |
| KAN-7 | Manage crowdfunding campaign | 5 |
| KAN-10 | Track campaign progress | 3 |
| KAN-11 | Verify milestone and release tranche | 8 |
| KAN-13 | Generate pledge receipt | 3 |
| KAN-15 | Notify stakeholders of campaign and milestone events | 5 |
| KAN-16 | Meet secure payment performance requirements | 8 |
| KAN-17 | Maintain platform availability and backups | 8 |

Planned capacity: 40 Story Points.

# 12. Suggested Jira Comments

KAN-6: Campaign creation flow completed with mandatory campaign details and Pending Approval status.

KAN-9: Pledge flow validates reward selection and pledge amount before secure payment.

KAN-11: Milestone verification and tranche release require Faculty approval.

KAN-12: Secure payment uses tokenized authorization and failed payments do not record pledges.

KAN-15: Stakeholders receive event notifications for milestone, tranche and funding-goal events.

# 13. Reflection

The Agile Scrum exercise demonstrates how the Student Startup Crowdfunding Platform requirements can be decomposed into an actionable backlog. Functional requirements were converted into user-oriented stories, while security, performance, availability and backup requirements were represented as quality-focused backlog items.

Planning Poker provides a structured method for relative estimation using Fibonacci Story Points. Payment processing and milestone verification receive higher estimates because they involve security, external processing, authorization, verification and financial consequences.

The backlog was prioritized so that campaign creation, campaign discovery, pledging and secure payment form the core first sprint. The second sprint adds campaign management, milestone tracking and verification, receipts, notifications, performance, availability and backup capabilities.

The Jira simulation demonstrates the Scrum workflow of To Do → In Progress → Done. The Burndown Chart provides a visual way to evaluate remaining sprint work and compare actual progress with the expected sprint trajectory.